EBU6304 Software Engineering Group Project

2025-26

| Group number | 70 |  |
| --- | --- | --- |
| member 1 | QM no: 231225915 | Name: Li Guanlin |
| member 2 | QM no: 231225823 | Name: Sun Haixin |
| member 3 | QM no: | Name: |
| member 4 | QM no: | Name: |
| member 5 | QM no: | Name: |
| member 6 | QM no: | Name: |

First report

- Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.

To here  - No more than 5 pages.

We adopted three requirement-finding techniques taught in the lecture to identify the needs of the TA recruitment system:

1.1 Fact-Finding Techniques

We used three mainstream requirement-finding methods from the lecture to collect real needs for teaching assistant recruitment software of BUPT International School:

- Interviewing: We conducted one-to-one interviews with Module Organisers (MO) and current teaching assistants to understand the traditional TA recruitment process based on paper forms and Excel spreadsheets in detail. In the current workflow, applicants need to fill in paper application forms and submit physical CVs manually; MOs then collect all papers, enter applicant information into Excel files one by one, sort and count applications manually, and track application status by updating Excel rows repeatedly. The key pain points collected are as follows:

- Paper forms are easy to be lost or damaged, and manual information entry causes high error rates.

- Excel-based statistics and queries are inefficient, making it hard to quickly search for or filter qualified applicants.

- Application status cannot be updated and checked in real time, leading to poor communication between applicants and MOs.

- The whole process relies on manual handovers, resulting in low efficiency and difficulty in archiving and managing recruitment data.

- Document Analysis: We first learned about the school's existing teaching assistant recruitment system and process documents through TA, and summarized the necessary data fields (name, student ID, skills, job requirements) and core business processes of the system. In addition, keeping pace with the times, we conducted document analysis on existing mainstream online teaching assistant recruitment platforms, including BOSS Zhipin, the teaching assistant recruitment section of 51job, Liepin and other common recruitment websites. By analyzing the interface design, function modules, application processes, and information display of TA recruitment sections on these platforms, we summarized common and practical functions for TA recruitment (such as job browsing, online application, profile creation, and job posting) and referred to user-friendly interaction logic to ensure our system meets real usage scenarios.

- Observation: We conducted on-site observations of the actual operations of the school's offline teaching assistant recruitment staff, and confirmed the behavior patterns and daily usage scenarios of applicants, course leaders, and administrators to ensure that the system closely matches real user habits.

These methods help us accurately define three user roles (TA applicant, Module Organiser, Administrator) and complete the requirement collection without missing key functions.

1.2 Iteration Plan

We follow the agile iterative development model taught in Week 1. The whole project is divided into 4 sprints, and each sprint lasts 2 weeks (consistent with the standard agile iteration cycle). The iteration plan is as follows:

- Iteration 1: Complete all Must-have core functions, including TA profile creation, CV upload, job browsing, job application and MO job posting.

- Iteration 2: Implement Should-have functions, mainly MO’s applicant selection and application status update.

- Iteration 3: Develop Could-have functions, such as administrator’s TA workload statistics.

- Iteration 4: Complete Want-have and AI-assisted functions (skill matching, missing skill reminder).

This incremental delivery plan ensures continuous feedback and flexible response to requirement changes, which is the core idea of agile development.

1.3 Prioritisation Method

We used the MoSCoW method (taught in Week 1 User Story lecture) to prioritise all user stories in the product backlog:

- Must have: Functions that support the basic operation of the recruitment system, without which the system is invalid.

- Should have: Important functions that improve system usability but can be postponed appropriately.

- Could have: Non-critical functions that enhance experience but are not necessary for core business.

- Want to have: Advanced and extended functions with the lowest priority, such as AI features.

This method ensures the team focuses on developing the most business-valued functions first.

1.4 Estimation Method

We adopted story point estimation with the Fibonacci sequence (1, 2, 3, 5, 8, 13) from the lecture. All team members discussed together to determine the story point of each user story:

- Small and simple tasks (e.g., browse job list): 1–3 points

- Medium core tasks (e.g., create profile, apply for job): 5 points

- Complex tasks (e.g., applicant selection, workload statistics): 8–13 points

Story point estimation helps us reasonably arrange development progress and avoid unreasonable time arrangement.

- Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).

2. Supporting Material

2.1 Interview Questions

- For TA applicants:

  - What troubles do you have in the current offline TA application process?

  - What core functions do you expect the online recruitment system to have?

- For Module Organisers:

  - How do you manage TA applications now? What are the inconveniences?

  - What information do you need to check when selecting TAs?

2.2 Survey Results

- 100% of interviewees said that the traditional form/Excel method has low efficiency and is easy to make mistakes.

- All Module Organisers hope to post jobs and check applications online.

- All TA applicants need the function of checking application status at any time.

2.3 Analysis Channels

- Teaching Assistant Recruitment of BOSS Zhipin: 「北京招聘」-2026年北京人才招聘信息 - BOSS直聘

- Teaching Assistant Recruitment of 51job: 【助教招聘网-助教求职招聘信息-找工作】-前程无忧教师招聘网

- Teaching Assistant Recruitment on Liepin: 【招聘信息_人才网招聘信息】-猎聘

2.4 Customer Feedback

The school’s teaching team affirmed our requirement analysis results. They agreed that the core functions we designed can effectively solve the pain points of the traditional TA recruitment process.